## Slide 1: WP4: Modelling and interpolation tools
The aim of this work package is to provide theoretical support to the experimental work performed in WP1, WP2, and WP3. In WP4, the measured data from WP2 and WP3 will be analysed using models for light propagation and light‑matter interaction in order to interpret the data and improve comparisons between the various measurement setups which will be employed. Additionally, model(s) developed in this WP will be used to ensure scalability in WP1, where traceable BRDF measurements ranging from the µm to the mm scale will be performed.
The model(s) developed will link the appearance of a sample, as measured through the BRDF, BTDF, and BSSRDF, to the material properties and small scale topographic structure.

## Slide 2: Tasks and Gantt chart
Task 4.1: State-of-the-art and model development
Task 4.2: Modelling of BRDF Scalability
Task 4.3: Modelling of BTDF measurements
Task 4.4: Modelling of BSSRDF measurements
Now

## Slide 3: Partners
DFM – WP leader, modeling, BRDF scalability
DTU – Modelling, rendering and BSSRDF
KU Leuven – Modeling, comparison of BTDF models
Innventia – Modeling, BTDF extended Kubelka-Munk
METAS – BRDF measurements
PTB/Aalto – BTDF measurements
CSIC – BSSRDF measurements
 | Total (EURAMET months) | CNAM | Aalto | CMI | CSIC | DFM | METAS | PTB | RISE | DTU | Innventia | KU Leuven | UJM | CI
WP4 | 14.7 |  | 0.5 |  | 1 | 3 | 1 | 0.5 |  | 4.4 | 2 | 1.9 |  | 0.4

## Slide 4: Task 4.1: State-of-the-art and model development
The aim of this task is to review the state-of-the-art in light scattering modelling in order to be able to develop further models which are universally applicable. Current models are limited to single scattering/diffraction events. For simulation of subsurface scattering (BTDF and BSSRDF), multiple scattering events must be taken into account.

## Slide 5
Activity number | Activity description | Partners (Lead in bold)
A4.1.1 M1-M8 | DFM with input from DTU, KU Leuven, and Innventia, will perform a literature study to determine the state-of-the art in the field of modelling of light diffraction and propagation, with a special emphasis on translucent materials. Different types of models will form the basis for the development of new models in A4.2.1, A4.3.2 and A4.4.1. These include: General solutions such as Monte Carlo path tracing, aperiodic rigorous coupled-wave analysis (ARCWA) and finite difference time domain (FDTD) solutions Surface scatter methods like microfacet models, and Rayleigh-Rice and Harvey-Shack models Colloidal suspension methods: Radiative transfer equation and Lorenz-Mie methods The results will feed into A3.3.3, A4.1.2, and into A4.2.1, A4.3.1 and A4.4.1 where models will be developed and applied to measured data. | DFM, DTU, KU Leuven, Innventia
A4.1.2 M9-M36 | DFM, DTU, KU Leuven and Innventia will collate the main findings of the literature study on the current state-of-the-art in modelling of light propagation in translucent materials performed in A4.1.1. DFM, in collaboration with DTU, KU Leuven and Innventia, will then write a report on this, which will include results of model development and comparisons to experimental data as described in A4.2.2, A4.3.1 and A4.4.2. DFM will send the report to the coordinator, who will get it agreed within the consortium. The coordinator, on behalf of DFM, DTU, KU Leuven and Innventia, will then submit the report to EURAMET as D7 ‘Report on modelling of BRDF scalability, BTDF measurements and BSSRDF measurements”. | DFM, DTU, KU Leuven, Innventia

## Slide 6: Task 4.2: Modelling of BRDF Scalability
The aim of this task is to ensure scalability in the BRDF measurements performed in Task 1.5 by developing a scalable model. The model will be compared to experimental data, and used for rendering of large scale surfaces.

## Slide 7
Activity number | Activity description | Partners (Lead in bold)
A4.2.1 M1-M15 | Using input from A4.1.1 and data from A5.3.1, DFM, with support from METAS, will improve existing BRDF models to investigate theoretical surfaces with features in the nm to sub mm range and simulate the average BRDF when going from µm2 to cm2 size areas. The model will include polarisation dependence. This will provide input to A4.2.3. | DFM, METAS
A4.2.2 M18-M27 | BRDF data measured on samples of various sizes (from µm2 to cm2 areas) by METAS in A1.5.1 will be compared by DFM to the BRDF model developed in A4.2.1 in order to test the scalability. The results will provide input to A4.1.2 and A4.2.3. | METAS, DFM
A4.2.3 M27-M34 | Rendering of surfaces based on BRDF measurements of microscopic surfaces performed in A1.5.1 will be performed by DTU and METAS based on A4.2.1 and A4.2.2. This activity will provide input to A4.4.3. | DTU, METAS

## Slide 8: Task 4.3: Modelling of BTDF measurements
The aim of this task is to develop and apply an appropriate model based on the BTDF measurements performed in WP2. Scattering coefficient, angular dependence of the scattered light (phase function), absorption coefficient and haze will be included in the model(s). The model will relate the BTDF data to the material properties, structure of the sample, and measurement configurations.

## Slide 9
Activity number | Activity description | Partners (Lead in bold)
A4.3.1 M11-M31 | With input from A4.1.1, KU Leuven with the support of DFM and DTU will perform a comparison of BTDF models for extraction of the intrinsic optical material properties; scattering coefficient, absorption coefficient, and phase function. Simulations will be compared to measurement results obtained in A2.2.3, A2.2.4, A2.3.1 and A2.3.2 with the assistance of PTB and Aalto. The results will be summarised and collated in a report which will provide input to A4.1.2. | KU Leuven, DFM, DTU, PTB, Aalto
A4.3.2 M11-M27 | Innventia will implement the extended Kubelka-Munk model, capable of dealing with imperfectly diffuse light distribution and multiple surface reflection. This model will be used to extract the material’s optical properties; scattering coefficient, absorption coefficient, and phase function from measurements using integrating-sphere-based devices (transmittance and haze). Simulations with this model will be compared with the measurement data from A2.4.1 and A2.4.2 with the assistance of PTB and CI. | Innventia, PTB, CI

## Slide 10: Task 4.4: Modelling of BSSRDF measurements
The aim of this task is to develop and validate an appropriate model based on BSSRDF measurements performed in WP3. The model will relate the BSSRDF data to the material properties and topographic structure of the sample.

## Slide 11
Activity number | Activity description | Partners (Lead in bold)
A4.4.1 M11-M18 | With input from A4.1.1 and A3.1.3, DTU and DFM, with the assistance of KU Leuven and CSIC, will develop a model to extract the intrinsic optical properties of the material from BSSRDF experiments: scattering coefficient, absorption coefficients, and angular dependence of the scattered light (phase function), which will be used in A4.4.2. A simulations library will be made for variable volume scatter concentrations, calculation resolution, etc. | DTU, DFM, KU Leuven, CSIC
A4.4.2 M18-M27 | The model developed in A4.4.1 will be applied to BSSRDF data from A3.2.1 by CSIC, DTU and DFM in order to verify the model and extract the optical properties. This will be achieved by finding the best match between experimental data and the simulation library from A4.4.1, and using this as a basis for further optimisation between simulation and experimental data in order to improve the results beyond the library solution. This will be included in the report described in A4.1.2 to be submitted as D7. | CSIC, DTU, DFM
A4.4.3 M27-M36 | DTU and CSIC will perform virtual rendering of translucent surfaces based on the data from A4.4.2. The results of this activity and A4.2.3 will be collated and included in a paper that DTU and CSIC will write. The paper will be submitted to a peer‑reviewed journal as part of A6.1.3. | DTU, CSIC

## Slide 12: Deliverable in WP4
Objectives 3, 4 (A4.1.2) | D7 | Report on modelling of BRDF scalability, BTDF measurements and BSSRDF measurements | Report | DFM, DTU, KU Leuven, Innventia | Apr 2022 (M36)